# UCG-23 RAG Database Build: Deliverables Development Plan

This plan outlines an implementation schedule for building the UCG-23 RAG SQLite database and associated ETL pipeline.

For each section, demonstrate completeness with validated examples to discuss.

## Project Setup, Repo, and Schema Draft

Objectives:

Set up the development environment, repository, and basic project structure.

Draft the initial SQLite schema and confirm it matches the conceptual design.

Key Activities:

Create a dedicated Git repository or project folder for the ETL pipeline and database artifacts.

Set up Python environment (virtualenv/conda) with required libraries (SQLite, Docling, OpenAI client, tiktoken, etc.).

Draft initial CREATE TABLE definitions for documents, sections, raw_blocks, parent_chunks, child_chunks, embedding_metadata, and vec_child_chunks.

Decide on naming conventions, directory layout (e.g., src/, etl_steps/, data/), and logging structure.

Document assumptions and open questions about schema or environment.

Deliverables:

Project repo created with base folder structure and README.

Initial SQLite schema script (schema_v0.sql) checked in.

High-level architecture notes (1–2 pages) tying the schema to the Extraction_Process_v3.2 design.

Success Criteria:

The team can run a schema script locally and create an empty database file.

Everyone understands the core tables and how they relate to the ETL steps.

## Finalize Schema and Document Registration

Objectives:

Stabilize the schema and implement robust document registration for UCG-23.

Ensure provenance and metadata recording are correct from the start.

Key Activities:

Review and refine the schema (types, indexes, foreign keys, and schema versioning).

Implement the 00_register_document.py step to compute SHA-256, store metadata, and (optionally) store PDF bytes.

Add an embedding_metadata row capturing model name, dimension, docling_version, and schema_version.

Test registration with a copy of the UCG-23 PDF and confirm that metadata is stored correctly.

Add basic unit tests or smoke tests for registration logic.

Deliverables:

Updated schema_v1.sql (or migration from v0) with confirmed columns and indexes.

Working 00_register_document.py script with simple CLI interface.

Initial ucg23_rag.db containing at least one registered document row for UCG-23.

Success Criteria:

Running the registration script on UCG-23 consistently populates documents and embedding_metadata.

Schema is considered stable for subsequent ETL steps (only additive, non-breaking changes expected later).

## Docling Parsing & Raw Block Population (Initial Pass)

Objectives:

Integrate Docling and successfully parse UCG-23 into a DoclingDocument JSON.

Populate raw_blocks with an initial full pass of parsed content.

Key Activities:

Install and configure Docling locally (including any OCR dependencies).

Implement 01_parse_docling.py to parse the entire PDF into a DoclingDocument and store it in documents.docling_json.

Iterate over Docling elements and insert rows into raw_blocks with block_type, page_number, raw_text, raw_markdown, raw_json, docling_level, and sort_key.

Implement batch transactions (e.g., 100 blocks per transaction) and structured logging for failures.

Run an initial full-document parse and collect statistics on block counts and types.

Deliverables:

Working Docling integration and 01_parse_docling.py ETL step.

Populated raw_blocks table for UCG-23 from at least one full parse run.

Log file summarizing parse statistics (counts per block_type, pages covered, etc.).

Success Criteria:

All pages of UCG-23 are parsed without unhandled exceptions.

raw_blocks contains a plausible distribution of headers, text, tables, and other block types.

Docling JSON is stored and can be re-used for debugging.

## Structural Segmentation & Section Mapping

Objectives:

Reconstruct the chapter/disease/subsection hierarchy for UCG-23.

Map each raw block to a section in the sections table.

Key Activities:

Implement 02_segment_structure.py to identify heading candidates using docling_level and regex patterns on heading text.

Parse and align the Table of Contents with heading candidates to validate and adjust levels.

Define heuristics for when to trigger LLM-based reconciliation (e.g., large sections with missing subheadings or inconsistent levels).

Implement a constrained LLM prompt for structural reconciliation where needed.

Insert the final hierarchy into sections and update raw_blocks.section_id for all content blocks (excluding headers/footers).

Export a human-readable section tree for spot-checking against the PDF.

Deliverables:

02_segment_structure.py ETL step with clear heuristics and optional LLM-based fixes.

sections table fully populated with heading_path and levels (1=chapter, 2=disease/topic, 3+ subsections).

Section tree text or markdown file for manual review.

Success Criteria:

Each section (especially diseases/topics) has a sensible parent and level.

Most raw_blocks are assigned to a section, with only page_header/page_footer excluded.

Spot checks against the ToC confirm that the hierarchy is accurate enough for chunking.

## Markdown Cleanup, Normalization & Parent Chunk Formation

Objectives:

Transform section content into clean, consistent markdown suitable for RAG input.

Create parent-level chunks that represent coherent clinical topics.

Key Activities:

Implement 03_cleanup_and_parent_chunks.py to filter out page headers/footers and normalize markdown (bullets, whitespace, heading levels).

Add logic to handle figures and captions by inserting clear textual placeholders when diagrams are clinically important.

Concatenate cleaned markdown per section (especially level-2 disease/topic sections).

Split long sections into parent chunks targeting 1,000–1,500 tokens, splitting only at subsection boundaries when needed.

Add token counting using tiktoken (cl100k_base) and store token_count in parent_chunks.

Deliverables:

03_cleanup_and_parent_chunks.py ETL step implemented and committed.

parent_chunks table populated for UCG-23, with coverage of all relevant sections.

Exported markdown file (or set of files) representing all parent chunks in order for manual review.

Success Criteria:

Parent chunks cover the full clinical content without obvious gaps or duplications.

No parent chunk exceeds a 2,000 token hard limit.

Manual spot checks show that clinical content is preserved and readable.

## Table Linearization & Validation

Objectives:

Convert clinically important tables into precise natural-language text without losing information.

Establish automated validation checks for doses, ages, and level-of-care details.

Key Activities:

Implement 04_table_linearization.py to extract table structures from raw_blocks.raw_json for block_type='table'.

Design a constrained LLM prompt for turning tables into linearized markdown while preserving all clinical values exactly.

Handle large or highly complex tables by keeping markdown as-is and adding a concise summary to improve retrieval.

Implement automated validation scripts to check dose patterns, age ranges, and numeric integrity between original table data and linearized text.

Integrate table text back into the appropriate sections/parent chunks, ensuring ordering and context are preserved.

Deliverables:

04_table_linearization.py ETL step with clear rules for when to linearize vs. summarize tables.

Validated linearized text for key tables (including vaccine schedules and emergency/LOC tables).

Automated validation report highlighting any discrepancies that need manual review.

Success Criteria:

All critical tables are either faithfully linearized or safely summarized with a pointer to the original structure.

Validation checks pass for vaccine schedules and emergency dosing tables, or highlight only a small, reviewable set of issues.

Clinical reviewers can trace any linearized statement back to the original table if needed.

## Child Chunking & Embeddings

Objectives:

Create retrieval-optimized child chunks from parent chunks.

Generate embeddings and store them using sqlite-vec.

Key Activities:

Implement 05_child_chunking.py to split parent chunks into child chunks targeting 256±50% tokens, respecting sentence and bullet boundaries.

Prepend heading context (Section: {heading_path}) to each child chunk and store token counts and order_index.

Implement 06_embeddings.py to batch embed child chunk content using text-embedding-3-small (or chosen model, should be swappable) and insert vectors into vec_child_chunks.

Add retry logic, batch transactions, and logging for embedding failures.

Smoke test retrieval queries that select top-k child chunks and then return distinct parent chunks.

Deliverables:

05_child_chunking.py and 06_embeddings.py ETL steps implemented and committed.

child_chunks table fully populated with heading context and token counts.

vec_child_chunks populated with embeddings for all child chunks.

Example retrieval notebook or script demonstrating end-to-end query → embedding → vector search → parent chunk output.

Success Criteria:

All child chunks have embeddings and valid foreign keys to parent_chunks and sections.

Example queries return clinically coherent parent chunks for representative user questions.

No batch of embeddings fails without being logged and recoverable.

## QA, Final Validation & Packaging

Objectives:

Run structured QA on structure, content, and embeddings.

Produce the final portable database artifact and documentation.

Key Activities:

Implement 07_validation.py to run structural QA checks (section counts, block coverage, table merging, parent/child coverage).

Run automated content QA (dose patterns, age checks, cross-reference checks) across the full database.

Coordinate with clinical reviewers to manually review 100% of emergency protocols and vaccine schedules using parent chunk exports.

Run VACUUM and ANALYZE on the SQLite database and generate a checksum for the final artifact.

Produce a README or manifest file describing schema version, Docling version, embedding model, chunk counts, and validation results.

Capture known limitations, open issues, and future improvements in a short implementation report.

Deliverables:

07_validation.py QA step and associated logs/reports.

Final ucg23_rag.db file ready for distribution as the knowledge base.

ucg23_rag_manifest.json and README.md describing how to use and query the database.

Short implementation/QA report summarizing what was validated, what is still TBD, and how to extend the pipeline.

Complete markdown representation of all chunks in order, so that we can put the extracted data side-by-side with the UCG and compare for 100% accuracy.

Success Criteria:

QA reports show no major structural or content issues that would block pilot use.

Clinical reviewers will sign off on the accuracy of content as represented in the chunks.

The final database can be moved and used offline as a single self-contained artifact.